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Oswegatchie Fire Station Building Committee Meeting
September 3, 2024
Meeting called to order at 6:30pm

Pledge of Allegiance

Members Present:  Robert Tuneski, Ted Olynciw, Rocco Bracciale, Wayne Gilpin, Paul Rafuse, Richard Muckle

Members Absent:  Jennifer Bracciale, Matthew Blankenship, Robert Swansen
Guests:  Twig Holland, Atty. Nick Kepple, Finance Treasurer Abbas Danesh, Steve Smith, David Stein
Public Comment:  None

Remarks:

B. Tuneski stated he would like justifications worked out and get SPA follow up actions.

Review and Approve Meeting Minutes:
MOTION by T. Olynciw, second by W. Gilpin, to approve the minutes from the August 20, 2024 meeting.
FOR:  Unanimous
Old Business:

a. S. Smith explained the calculation issue with the contract has been resolved.
MOTION by T. Olynciw, second by R. Muckle to approve the Downes Construction contract as clarified by S. Smith.
FOR:  Unanimous

b. Invoices.

MOTION by T. Olynciw, second by W. Gilpin to approve payment of Twig Holland invoice of $1,300.00.

FOR:  Unanimous

Turnover between T. Holland and S. Smith is complete.  S. Smith will take over as consultant.

c. Phase II is complete and report was sent to Purchasing Agent.  This report will be emailed to committee members.

T. Olynciw brought up the contract between Oswegatchie and the Town.  Atty. Kepple will review and report on the status at the next meeting.

The meeting between W. Gilpin and Oswegatchie’s attorney regarding interpretation of the meeting room within the lease is pending.
T. Olynciw indicated the project is currently two days behind schedule.  The site and floor plan was scheduled to be complete by 9/1/24.
Silver Petrucelli Associates:
D. Stein indicated the list of design elements provided by T. Holland would need to be converted to the Program sheet.
MOTION by R. Bracciale, second by T. Olynciw to proceed with three drive through

apparatus bays subject to a cost analysis by S. Smith which will be communicated to D. Stein.
FOR:  R. Tuneski, T. Olynciw, R. Bracciale, W. Gilpin, R. Muckle
AGAINST:  P. Rafuse

Discussions ensued regarding firefighter living quarters.

MOTION by T. Olynciw, second by R. Muckle to proceed with three large rooms to accomodate two beds in each.

FOR:  Unanimous

The remainder of the Program sheet was updated with some of T. Holland’s design elements.
New Business:  None

MOTION by R. Bracciale, second by T. Olynciw to move the meeting scheduled for 9/17/24 to 9/24/24 with a start time of 6:00pm.

FOR:  Unanimous

MOTION by R. Muckle to adjourn.
Meeting adjourned at 8:40pm
Respectfully submitted by:

Linda Finnegan, Recording Secretary
